Software Development Status  7/31 - 8/7/7

Completed Since Last Meeting

1. Turnover Sessions from Matt to Pat

2. Heliophysics Reference on Web Site (Tim for Vassilis)

3. Attitude Determination Report - Spin Periodicity (Jim L. for Vassilis)

4. THEMIS Science ATT & Inertia Determination Draft  (Khurana and Vassilis)

5. Automate L2 CDF Processing (Matt, Pat for Vassilis)

6. GUI Mods (Jim M.)

a. Limit asi or ask or issue warning if more than 1 hour requested (for UCLA)

b. put up nothing if *s fgm data and there are no matches (for Vassilis)

c. Time Limits - Same name on Plot and DP widgets

d. GUI Overview plot has keogram in first panel should be second

7. Built SVN Incremental v2.01 (Ken)

8. L2 CDF File Definitions Draft (Matt)

9. Sun Sensor Processing Document Draft (Jim L.)

10. Reconciliation of v2.00 to the Trunk (except for SCM)

11. Corrections for DFB File cal_scm for DFB digitial and analog (Ken for Vassilis)

Software Tasks being worked or scheduled to be worked

Ken

1. _dot0 and _0 for subspin resolution (for John - tbd)

2. SCM Reconciliation (awaiting SCM code from SCM Team)

3. implementation of the removal of the spin-independent and -dependent offsets (for John - tbd)

Jim L.

1. IDPU very busy, packet time stamps off 1 sec  (for John - 8/10).

2. Adjustments to EFI timing, FBK and FFT (for John - tbd).

3. Spin Model L1 CDF. Correct Spin period, Spin Plane, sun pulse data. (for Vassilis - tbd)

x. Unexpected transfer frames time matched packet time yet in the past.

x. When FGM range changes in the middle of a packet. Post Proc maybe a solution to eliminate the spike.

Tim

1. Link to Tohban website from Themis Status web page (for Jonathan Eastwood - 8/15)

Jim M.

1. GUI Mods (Jim M. - tbd)

a. thm_ui_config bug found by Davin

b. button for postscripts (for Stephen Mende)

c. current plot window - tell you which one (for UCLA)

d. Save Ascii - fix precision, add header (with Pat for UCLA)

e. Label S/C Position button (GSE or GSN - default) (for UCLA)

f. De-Gap widget add units

g. DP - Delete or Overview Plot or Clear History - warning message

h. Upper flatfile (for Vassilis, UCLA Splash)

i.  Long Variable Names truncated in IDL-D

Pat

1. AE index in the overview plots-revision (for Andreas)

2. Generalized vector data rotation routine (for Vassilis - tbd)

3. thm_load_state reads in latest version for a day or time span (for Davin - tbd)

Christine

1. Create Angular spectrograms (Christine for Davin - tbd)

Software Tasks Assigned and in the Queue (unscheduled)

1. Unexpected transfer frames time matched packet time yet in the past (Jim L.)

2. Spin Model L1 CDF. Correct Spin period, Spin Plane, sun pulse data (Jim L for Vassilis)

3. FGM range changes in the middle of a packet (Jim L. for Vassilis)

4. Split Spin Fit Timing - E and B separate Time Stamps (Jim L. for Vassilis)

5. L0 packet extraction should check Reed-Solomon codes (Jim L.)

6. Tsyganenko model in IDL (Pat for Vassilis)

7. Add code to clean up the power ripples, and the 8/32Hz noise for SCM (Pat for Vassilis)

8..Add to Users Guide legends for summary plot - types of data, burst bar (Ken)

9. High-pass filter function.(Jim M. for Vassilis)

10. Clean-up the power ripples from the FGM data. (New Hire for Vassilis)

Software Tasks (Priority = 2) Not Assigned

1. upgrade thm_load to work with probe assignments

2. invalid inputs to the version keyword

3. make a b/w colormap for a single tplot panel. On hold until specified for work to begin

4. move functionality of thm_load_state2 into thm_load_state and delete thm_load_state2

5. Multiple enhancements concerning keywords, valid_names and thm_load routines

6. streamline thm_cotrans so that in_coord and out_coord would be optional if the in_suff and out_suff

clearly indicated the coordinate system (Kate started)

Software Tasks (Unprioritized)

1. (From Ken) For proper tplotting there really should be an array of NaNs thrown into a data point

inserted   somewhere into that 8 hour data gap. I wouldn't go doing this w/o John's blessing, though.

He may already have an idea about how to deal with that.

2. (From Vassilis) Geo and SM Coord Transforms.

3. (From Pat) tplot autoscaling.

4. (From Pat) thm_load_state should accept the coordinate keyword

5. (From Jim L.) Spin model does not capture slow drifts in spin rate

6. (From Davin) ESA Sweep Modes put into Moments L1 CDF