Software Task Priorities (In Play / In the Queue) - 8/20/07

Ken

1. _dot0 and _0 for subspin resolution (for John - tbd)

John and Ken sorted out what Ken needed to proceed.

2. SCM Reconciliation (awaiting SCM code from SCM Team)

Still waiting for revised code

2. Add code to clean up the power ripples, and the 8/32Hz noise for SCM (If not already done)

3. implementation of the removal of the spin-independent and -dependent offsets (for John - tbd)

4. Themis SCM CAL File Processing

5. Themis Developers Guide

6. Themis System Administrators Guide

Jim L.

1. IDPU very busy, packet time stamps off 1 sec  (Created QA version of L1's for Scientist verification).

John said it is on his to do list to check the QA June data.

2. Correct Spin period, Spin Plane, sun pulse data. Doc update. BugzID=29 (for Vassilis - tbd)

Starting to work

2. Spin model does not capture slow drifts in spin rate. BugzID=46.

3. Separate file Latest State version. BugzID=62. (for Jim McFadden - tbd)

Davin will check the QA June version

3. Adjustments to EFI timing, FBK and FFT. BugzID=36. (for John - tbd).

Jim received info from John and Chris Cully and with 30 min work will have ready for

next incremental 2.02.

4. ESA Sweep Modes put into Moments L1 CDF. BugzID=42. (For Davin)

5. When FGM range changes in the middle of a packet. Post Proc maybe a solution to eliminate the spike.

BugzID=44.

6. Unexpected transfer frames time matched packet time yet in the past. BugzID=38.

7. Spin Model L1 CDF. BugzID=29.

8. L1 File definitions Document. BugzID=xx.

Tim

Did not have anything to report.

Jim M.

1. Sort out Issues with SPDF L2 cdf's for ESA, FGM and SST

ESA and SST issues related to old files not deleted, FGM missing data

Jim is continue to review. Davin has a mod for a 'factor of three' error with ESA

and will give that to Jim McTiernan to be included. Davin did not elaborate on what

the 'factor of three' error was.

2. Sort out with Tim Interface Issues with production (l2gen issues, AE update Pat's working)

2. Default for Load FIT and MOM to be L1 (for Davin)

2. High-pass filter function.(for Vassilis)

3. FIT/MOM (Onboard) in separate L2 cdf's (for Vassilis)

4. tsmooth2 needs to accept a time keyword (say, seconds) rather than # of points. (for Vassilis, Davin)

5. GUI Mods

a. thm_ui_config bug found by Davin

b. No dialogue box appears for save ascii, no file location in msg box

c. See email with history file ...231920 abort.

d. button for postscripts (for Stephen Mende)

e. Upper flatfile button (for Vassilis, work with Kate / UCLA Splash)

6. GUI Mods

f. current plot window - tell you which one (for UCLA)

g. Save Ascii - fix precision, add header (with Pat for UCLA)

h. Label S/C Position button (GSE or GSN - default) (for UCLA)

i. De-Gap widget add units

j. DP - Delete or Overview Plot or Clear History - warning message

k. Long Variable Names truncated in IDL-D

l. Lower flatfile button (for Vassilis / Chris Russell)

Pat

1. AE index in the overview plots-revision and reprocessing

Pat stated this was completed

2. Generalized vector data rotation routine. BugzID=47.

Pat stated this was completed

field aligned coordinate transformations

Pat stated this was completed

minimum variance analysis. BugzID=56.

Pat stated this was completed

model aligned coordinates. BugzID=58.

boundary normal coordinates. BugzID=59.

3. Tsyganenko model in IDL. BugzID=57.

Pat stated that Vassilis authorized this to stay a Fortran routine

and incoporate as such (not making an IDL model as task is stated).

Ken stated he has already done that for another project and would talk to Pat.

Pat says he will do the T89 version and then the T91 version for Harald.

Pat told Ken he had nothing else to work on except this. I called Pat and 	
             reviewed the tasks below. He should have enough to keep him busy through

weeks end.

4. 5 probe overview (Tohban scripts) on the web

Need to review how this will work with Vassilis

5. thm_load_state should accept the coordinate keyword. BugzID=47.

6. Tplot auto scaling. BugzID=41.

6. invalid inputs to the version keyword

Bryan

1. Modify th_load_state to load highest version file, no suffix BugzId=51.

2. upgrade thm_load to work with probe assignments

3. make a b/w colormap for a single tplot panel.

4. move functionality of thm_load_state2 into thm_load_state and delete thm_load_state2

4. Shadow Indicator (for Vassilis - using functionality in ...load_state2 and tplot roi)

5. Multiple enhancements concerning keywords, valid_names and thm_load routines

Christine

1. Create Angular spectrograms (Christine for Davin - tbd)

Christine stated that Vassilis had given her a different assignment and would

check with Vassilis next week.

UCLA

1. Clean-up the power ripples from the FGM data.

2. Geo and SM Coord Transforms

Software Tasks (Unprioritized)

1. (From Ken) For proper tplotting there really should be an array of NaNs thrown into a data point

inserted   somewhere into that 8 hour data gap. I wouldn't go doing this w/o John's blessing, though.

He may already have an idea about how to deal with that.  (To be discussed)

2. The master state L1 CDF contains a global attribute "Data_version". This attribute does not get updated

when the V01 or V02 state CDFs are produced. If Data_version is supposed to correspond to the V00,

V01, V02 etc. designations, it needs to be updated each time the version is incremented. If this attribute

has some other purpose according to the ISTP standard, then we should introduce a new attribute or

variable that can be used to differentiate one version from another. (BugzID=48)

3. The lzp_wrapper and process_lzp_dir scripts are designed to process the entire suite of L1 probe data

products.  To do a partial reprocessing (for example, to reprocess a certain type of L1 CDF to

incorporate a bug fix) currently requires a lot of hacking to create new versions of the scripts that

bypass the processing of products that don't need to be updated. It would be better if these scripts

allowed some parameters to control which products get produced.  To preserve compatibility with the

existing THEMIS SOC interface, the default behavior should be to process everything if no additional

arguments are passed.   (BugzID=49)

4. There are several command line utilities in the L0 to L1 processing tools which need to read or write all

records of a given CDF variable. For example, the V01 and V02 state CDFs get their spinper/spinphase

updated with such a bulk operation; the "nonmon" tool for testing timestamp monotonicity in the L1

CDFs pulls all the timestamp data out of the CDF into an array where it can be checked. There are

several functions supporting those sorts of operations, and these functions are duplicated in the source

code of several command line utilities.  These common routines should be factored out and put in a

library, to eliminate the possibility of a bug fix not being implemented in all the places where the

equivalent function is defined. (BugzID=50)

5. When the l2 gen scripts are run in batch mode on the cron, the cron complains that it cannot output to

display 0:0 probably because there is not display available during batch operation(Bugzilla ID=53)

6. The version option for themis software distributions, currently only has one option, unspecified.  I think

the options should be: unspecified release-2.* trunk. Although, you guys may be able to come up with a

better list, anything is better than unspecified. We might also want to have more options for

components...i.e ssl_general,themis, gui, etc...(BugzID=54)

7. Write a perl script that searches the distribution and finds every fx that calls a given idl fx.  While it is

possible to find every function that a given idl function calls, we don't have any fx for searching in the

other direction. A tool like this would be useful because then when we change an fx we can quickly

find out what fxs this change might affect(i.e create bugs in).  Thus making it easier to resolve bugs and

manage the idl distro. Also, writing a script to do this would be cake. ...(BugzID=60)

8. When data is rotated plot titles are not updated to refer to the new variables/transformations. (BugzID=65)

9. The current VC->L0 processing scripts leave behind a lot of temporary files that aren't strictly needed,

once the extracted packets have been merged into the L0 products directories. These files are often useful

for debugging, (e.g. figuring out which VC files contributed to a given L0 *.pkt file) but end up

consuming a great deal of disk space.  Useless files (like all.tlm, derived from the original VC file) should

be deleted before the processing script exits. The useful information (like which L0 products were affected

by the VC file being processed) can perhaps be stored more efficiently (e.g. recording the packet file

name, maybe the list of extents) in lieu of keeping the contents of the temporary *.pkt files around forever.

(BugzID=66).

10. The existing L0 to L1 processing code works one packet at a time, decommutating each packet in

isolation, then moving on to the next. There are certain times when it would be helpful to look ahead to

the next packet before processing the current packet.  For example, consider a sample rate change from  4

samples/sec to 32 samples/sec. The rate change isn't seen until a packet arrives with the new rate code in

the header.  By that time, the previous packet has already been processed, and its sample data and

timestamps already written into the CDF.  The timestamps from the later samples in the packet are likely

to be incorrect, resulting in non-monotonic sample times at the boundary between packets.  If the packet

handling routines were passed "current" and "next" packets, rather than just the current packet, it would be

possible to detect and perhaps even correct such occurrences before the CDF is written. (Bugzilla ID=67).

11. The TDAS tools, as released, do not allow convenient access to flatsat data, which is stored with the rest

of the probe data using the designation "thf".  Some tools do not recognize 'f' as a valid probe ID; I believe

there is at least one routine out there interpreting 'f' to mean "all probes". It appears that some of the

scientists are using their own hacked versions of TDAS to look at flatsat data.  We need to get those

changes into the distro, so that non-programmers (e.g. TOHBAN) can work with flatsat data. BugzID=68).

12. string_element does not add to embedded structures  (BugzID=69)