Software Task Priorities (In Play / In the Queue) - 9/10/07

Ken

1. SCM Reconciliation

1. Add code to clean up the power ripples, and the 8/32Hz noise for SCM (If not already done)

2. Tweaks for _dot0 and _0 for subspin resolution (for John - tbd)

3. implementation of the removal of the spin-independent and -dependent offsets (for John)

4. Themis SCM CAL File Processing

5. Themis System Administrators Guide

6. Themis Developers Guide

Jim L.

1. vaf timing bug 8/23 to present

1. Correct Spin period, Spin Plane, sun pulse data. Doc update. BugzID=29 (for Vassilis)

L1 Products for June in QA Area. Inform Hannes and Krishan to look at.

1. Spin model does not capture slow drifts in spin rate. BugzID=46. In progress.

1. Spin Model L1 CDF. BugzID=29. In progress.

2. ESA Sweep Modes put into Moments L1 CDF. BugzID=42. (For Davin)

Awaiting Scientist Review.

2. Modify lzp_wrapper and process_lzp_dir scripts. BugzID=49.

2. Clean-up current VC->L0 processing scripts temporary files. BugzID=50.

2. L0 to L1 processing: look ahead to the next packet before processing the current packet. BugzID=67

3. When FGM range changes in the middle of a packet. Post Proc maybe a solution to eliminate the spike.

BugzID=44.

4. Unexpected transfer frames time matched packet time yet in the past. BugzID=38.

5. L1 File definitions Document. BugzID=xx.

Tim - tbd

Jim M.

1. Sort out Issues with SPDF L2 cdf's for ESA and SST and reprocess.

Check out error message (thm_cal_fit).

1. Reprocess FGM and FBK and let SPDF know.

1. PB and WB

1. SS and FS - issues (Vassilis email)

1. tdspike issues (email from Andreas)

2. MOM L2 CDF put Coord Systems into metadata

2. Sort out with Tim Interface Issues with production

2. Default for Load FIT and MOM to be L1 (for Davin)

2. High-pass filter function.(for Vassilis)

3. FIT/MOM (Onboard) in separate L2 cdf's GMOM's put into ESA files. (for Vassilis)

4. tsmooth2 needs to accept a time keyword (say, seconds) rather than # of points. (for Vassilis, Davin)

5. GUI Mods

a. thm_ui_config bug found by Davin

b. No dialogue box appears for save ascii, no file location in msg box

c. See email with history file ...231920 abort.

d. button for postscripts (for Stephen Mende)

e. Upper flatfile button (for Vassilis, work with Kate / UCLA Splash)

f. Add new coord transf options GSM2SM and SM2GSM into GUI

6. GUI Mods

g. current plot window - tell you which one (for UCLA)

h. Save Ascii - fix precision, add header (with Pat for UCLA)

i. Label S/C Position button (GSE or GSN - default) (for UCLA)

j. De-Gap widget add units

k. DP - Delete or Overview Plot or Clear History - warning message

l. Long Variable Names truncated in IDL-D

m. Lower flatfile button (for Vassilis / Chris Russell)

Pat

1. Tsyganenko model in IDL.

a.Write IDL wrapper routines to integrate IDL-Geopack into Themis Science Software BugzID=57.

T89 completed.

b. Streamline adaptive stepsize trace routine to make it consistent with other

IDL-Geopack routines (if necessary after code evaluation) On Hold. BugzID=77.

c. Provide option in IDL to input time as array and call dipole recalculation at user specified resolution.

BugzID=78. In progress.

d. Write wrappers for the idl geopack field tracing routines, to increase simplicity of usage and add tplot

compatibility. (BugzID=80). In progress.

2.  boundary normal coordinates. To talk to Vassilis. BugzID=59.

2.  Five probe overview for FGM (Tohban scripts) on the web. BugzID=70

3. Tplot auto scaling. BugzID=41.

3. invalid inputs to the version keyword

Bryan

1. Modify thm_load_state to load highest version file, no suffix BugzId=51.

1. thm_load_state - phase I

a. hardcode (units = "km/s" or "km", or "deg")

b. finish "no_update" loading option (consult with Davin)

c. Finishing the coordinate transformation of the thm_load_state data at input, to include transformation

of spinaxis attitude, need to determine keyword switch, implement the rotation of the spinaxis

elevation/azimuth from gei to arbitrary coordinates (consult with Pat, Vassilis and Ken)

2. thm_load_state - phase II (consult with Ken)

a. For STATE CDF files, the following variable attributes should be defined, consistent with they way they

are defined in the L2 FGM file: units, coordinate_system (consult with Jim L.)

b. Once defined in the CDF, thm_load_state should take the values from the dlimits.cdf.vatt to set the

metadata for the tplot variables: dlimits.data_att.units, dlimits.data_att.coord_sys

c. For thm_load_state, the suffix gets added to support data, but support data is not transformed:  if you call

thm_load_state, coord='gse', suffix='_gse', /get_support_data only the pos and vel get transformed, but

all get the _gse suffix.

d. in thm_load_state, the code to delete support data that was loaded for coordinate transformation should

be just del_data, '*_state_temp'

3. upgrade thm_load to work with probe assignments

4. make a b/w colormap for a single tplot panel.

5. move functionality of thm_load_state2 into thm_load_state and delete thm_load_state2

5. Shadow Indicator (for Vassilis - using functionality in ...load_state2 and tplot roi)

6. Multiple enhancements concerning keywords, valid_names and thm_load routines

Davin

1. Fix Moments and SST cribs (if necessary)

2. Create Angular spectrograms

UCLA

1. Clean-up the power ripples from the FGM data. (Krishan)

Software Tasks (UnPrioritized / To Be Discussed (TBD))

1. TBD - Software Repository Open to the Public

2. TBD - Auto Loading Ancillary Data (e.g. State, State Support, Mag)

3. TBD - Mini Language to operate on tplot variables