Software Task Priorities (In Play / In the Queue) - 1/21/08

Jim L.

1. Email to send to Tohbans on reporting missing data (add comment to send to me asap).

1. Compress and Decompress routines for MOMs. BugzID=81

1. Compress and Decompress routines for Fields. BugzID=81

1. L1 File definitions Document. BugzID=xx. (In Progress - target 1/31)

2. Log File Processing

a. Issue a log msg for any VC files which contain mixed SCIDs or otherwise invalid transfer frames.

b. Each processing script should, at the very least, take a command-line option

specifying a log file where sufficiently-important messages can be written.

c. Log message format is TBD, but should probably include:

1) wall clock date/time when the log message was generated

2) A file or directory name identify the input data that provoked the msg

3) A severity field (e.g. "info", "warning", "critical")

d. Modify lzp_wrapper and process_lzp_dir scripts. BugzID=49.

e. Clean-up current VC->L0 processing scripts temporary files. BugzID=50.

f. Unexpected transfer frames time matched packet time yet in the past. BugzID=38.

2. 2007 Reprocessing for R-S	 errors (probably HKP not SCI)

3. Help out with Compression Flatsat Testing

3. L0 to L1 processing: look ahead to the next packet before processing the current packet. BugzID=67

4. FGM range changes in the mid packet. Post Proc maybe a solution to eliminate the spike. BugzID=44.

5. Provide Higher Cadence State Files -     Spin period and spin phase - double precision. BugzID=91

6. Non Monotonic timestamps. BugzID=72

Tim

1. Reprocess Overview and tohban plots from beginning of Mission.

1. Add Moziacs to where ASI Plots are once Jim M. has completed the wrapper.

1. Verify new Memory Statistics plot on Tohban plot once Jim M. has completed.

1. Update Main web page with latest happennings

2. Investigate retrieval of additional datasets from the  Canadian (CARISMA)

a. Stats of usage of data for current 5 stations (Feb 2008)

3. tsmooth2 needs to accept a time keyword (say, seconds) rather than # of points. (for Vassilis, Davin)

Jim M.

1. ylim issue from Kate Ramer with bleeding edge - documentation issue

1. SaveAscii spectra files broken - from Kate Ramer

1. FIT/MOM (Onboard) in separate L2 cdf's, and as part of task put Coord Systems into metadata

2. SI_Conversion attribute for peif density is incorrect. It has  10^6>m^-3 rather than 1e6>m^-3.

Wait until someone complains before reprocessing. Jim must check othe meda-data.

2. Decouple display variable types in the 'Choose Data widget' from the valid data types in thm_load_*.

2. Vladimir Help Request

a. fit efs data as zeroes for the dates 2007/3/21 - 28. Isn't it better to put there fill values if you do not

have measurements?

b. It would be good to be consistent with the fill values and use the same everywhere - NaN or 0 or

1.e31. Generally, it is better to use a number as this is a standard everywhere else.

2. ESA and SST Tohban plots

3.GMAG Stack Plots - In progress few more Spikes, limits changed, reprocess. BugzID=86

3. SVD-FIT instead of POLY-FIT - from Vladimir

3. Review Patches for CDF's to increase speed

3. Overview plot change: mode bar seems thick (nothing we can do easily - low priority)

Jim M. (continued)

3. Administrator’s Guide, Virtual Machine

4. GUI Mods

a. Save Ascii - fix precision, add header (with Pat for UCLA)

b. button for postscripts (for Stephen Mende)

c. thm_ui_config bug found by Davin

d. No dialogue box appears for save ASCII, no file location in msg box

e. See email with history file ...231920 abort.

f. Upper flatfile button (for Vassilis, work with Kate / UCLA Splash)

g. Add new coord transf options to SM, GSM and GEO into GUI

h. buttons on overview plot sub widget for fgm, esa and sst Tohban plots

5. GUI Mods

a. current plot window - tell you which one (for UCLA)

b. Lower flatfile button (for Vassilis / Chris Russell)

c Label S/C Position button (GSE or GSN - default) (for UCLA)

d. De-Gap widget add units

e. DP - Delete or Overview Plot or Clear History - warning message

f. Long Variable Names truncated in IDL-D

Pat

1. Ground Trac and tplotxy routines and to finalize crib sheet cribsheet plots footprints and equatorial trac for

3/23 on probe 'C'.     Awaiting Vassilis to review.

2. New overview plot - summary of fields and moments and a crib sheet that shows people how to

create spin resolution overviews (bgmom overviews - for Bfield and ground processed moments).

In progress.

2. VMO Deliverables: data product description files

Step 1 - vet James Weygand’s products

Step 1 - fgm L2 cdf for one probe, Step 2 - fgm L2 cdf for all probes

2. thm_load_mom, thm_cotrans and thm_load_esa changes

a. Add coord labels to thm_load_mom: Thm_load_mom should properly label the coordinate

system of any 3-d data in the dlimits structure.

b. Add coord labels to thm_load_esa: Thm_load_esa should properly label the

coordinate system of any 3-d data in the dlimits structure.

c. Error on no coord sys in thm_cotrans: When using thm_cotrans if no coordinate

system is provide by the user or is available in the dlimits structure the

procedure should generate an error

d. Error on coord sys conflict in thm_cotrans: If there is a conflict between user

specified coordinate system and dlimit coordinate system when using thm_cotrans an

error should be generated.

e. Ignore_dlimits is a new keyword in thm_cotrans: There should be a keyword called

ignore_dlimits in thm_cotrans such that if there is a conflict between the dlimits

coordinate system and the user specified coordinate system the user coordinate

system will be used for coordinate transformation and no error will be used.

f. thm_load_mom's datatype keyword should be implemented.

2. "th?_fgs_sigma" and "th?_efs_sigma" to the FIT CDFs (L1) and this should make it to the

L2 CDFs as well.

2. IDL v7.0

2. Mini language to operate on tplot variables - first provide concept write up

3. boundary normal coordinates. On Hold. BugzID=59.

3. wavepol.pro and twavepol.pro - When cribs from Chris Cully, Bob Strangeway, and others

received, condense cribs and add to the distribution.

a. Check in Kaori's crib

Pat (Continued)

4. Christine's code to rotate the XY coord's along Earth direction was very effective. Also it was used by

others. We need to streamline it, and its very similar to the others you've already written.

4. Tplot auto scaling. BugzID=41.

4. invalid inputs to the version keyword

4. Clean-up of makepng and makegif

Bryan

1. Add ability to calculate theta angular spectrum

a. generalize domega calculations for arbitrary angle maps (and implement in phi-spectrum as well)

b. allow angle bins to be broken down into smaller (user defined) sub-bins

1. Add ability to calculate pitch angular spectrum

1. Add ability to calculate gyro phase angular spectrum

2. Add ability to convert to GSM coordinates (requested by Kaori)

3. Overplotting of not just lines and spectra, but also spectra over spectra. This means that the gap would be

filled if another plot is below it. This way the data would not have to be merged, just tplot has to account

for gaps and plot them as true gaps. (Submitted by Vladimir)

3. thm_load_state - phase I

a. hardcode (units = "km/s" or "km", or "deg")

b. finish "no_update" loading option (consult with Davin)

c. Finishing the coordinate transformation of the thm_load_state data at input, to include transformation

of spinaxis attitude, need to determine keyword switch, implement the rotation of the spinaxis

elevation/azimuth from gei to arbitrary coordinates (consult with Pat, Vassilis and Ken)

3. thm_load_state - phase II (consult with Ken)

a. For STATE CDF files, the following variable attributes should be defined, consistent with they way they

are defined in the L2 FGM file: units, coordinate_system (consult with Jim L.)

b. Once defined in the CDF, thm_load_state should take the values from the dlimits.cdf.vatt to set the

metadata for the tplot variables: dlimits.data_att.units, dlimits.data_att.coord_sys

c. For thm_load_state, the suffix gets added to support data, but support data is not transformed:  if you call

thm_load_state, coord='gse', suffix='_gse', /get_support_data only the pos and vel get transformed, but

all get the _gse suffix.

d. in thm_load_state, the code to delete support data that was loaded for coordinate transformation should

be just del_data, '*_state_temp'                 e. THC braid photoelectrons

4. upgrade thm_load to work with probe assignments

5. move functionality of thm_load_state2 into thm_load_state and delete thm_load_state2

6. Shadow Indicator (for Vassilis - using functionality in ...load_state2 and tplot roi)

7. Multiple enhancements concerning keywords, valid_names and thm_load routines

Ken

1. thm_cal_scm bug using a special Fmax error msg Variable undefined F2.

2. Send David list of GUI bugs

3. Themis SCM CAL File Processing - produce table of contents and assign sections with Patrick R.

4. Themis System Administrators Guide

5. Themis Developers Guide

6. If  requesting 1 hour of data using timespan, then load data using one of our load data routines, the load

Recommend if there is a fix at the load cdf level.

Vladimir

1. Magnetopause Coordinates

Zero order step to create pre-processed solar wind data

Awaiting Vassilis's review of Solar Wind crib and code

2. Shue MP routine

3. Outlier Routine awaiting Vassilis Review

3. Help Requests from Vladimir

a. fit efs data as zeroes for the dates 2007/3/21 - 28. Isn't it better to put there fill values if you do not

have measurements? - assigned to Jim McTiernan

b. It would be good to be consistent with the fill values and use the same everywhere - NaN or 0 or

1.e31. Generally, it is better to use a number as this is a standard everywhere else.

- assigned to Jim McTiernan

c. Overplotting of not just lines and spectra, but also spectra over spectra. This means that the gap

would be filled if another plot is below it. This way the data would not have to be merged, just

tplot has to account for gaps and plot them as true gaps. -assigned to Bryan

Christian Jacquey  and Thomas Moreau

1. Converging toward our primary goal, i.e., to interface the THEMIS data with the CL software. It is almost

finish for the ESA data, some details are now being fixed and then we will go to the SST data.

2. We have finished the migration of our server. The mirror THEMIS database is now opened and can be

used at the REMOTE DATA DIR for TPLOT. We tested it. It seems to work proprely and thus, this could

be communicated to the THEMIS communityEmmanuel Penou will communicate soon with

Tim Quinn on this topic.(Did this happen?)

3. Tested TPLOT by using the mirror database as the REMOTE DATA DIR. It seems to work. The

possibility of using the CDPP/CESR mirror database as an alternative remote data dir could be opened to

the whole THEMIS Community, if you agree.

4. CDPP/CESR is in discussion with the GFI company for prolongating the contract in order to develop and

provide the code for producing the new ESA L1 data in the cdf files, as asked by Vassilis. The following

sub-actions are planned:
	a) writing a document describing all the objects to be contained inside the new L1 CDF files.
	b) sending this document to you for validation of the specifications of the new L1 data.
	c) developing the code for producing the new ESA L1 files
	d) testing and validating the code

e) writing the code documentation (user guide)
	f) develop a new version of the TPLOT module reading the new ESA L1 data files.

Vassilis

1. Check out Outlier routine from Vladimir.

1. Check out Solar Wind crib and code from Vladimir.

UCLA

1. Clean-up the power ripples from the FGM data. (Krishan)

Awaiting new programmer

Christine

1. Correlation and dynamic correlation code: include these 2 routines and make a wrapper that works with

tplot variables (and possibly interpolation if necessary)

Harald

1. Validate Tsygenko work from Pat (Feb-March 2008)

Andreas

1. L2 File Definitions Document - awaiting L1 document to be completed to use as template

Software Tasks  To Be Discussed (TBD) / To Be Assigned (TBA)

1. TBA - Tweaks for _dot0 and _0 for subspin resolution (for John - tbd)

2. TBA - Implementation of the removal of the spin-independent and -dependent offsets (for John)

3. TBD - print, dprint, msg continue, verbose options for a standard

4. TBD - Mini Language to operate on tplot variables

5. TBD - Administrator's Guide

6. Hold - Themis E-Field Data (Forrest, John)

THEMIS Science Data Analysis Software Monthly Accomplishments – January 2008

THEMIS Trainings and Meetings

THEMIS Science Operations Center (SOC), GBO, Ground Processing and Probe Data Processing Tools

THEMIS Web Site

1. IDL_Geopack: The stop condition for field line tracing was incorrect and this was producing noise in the

z-axis of equatorial field line traces. The stop condition was corrected.

THEMIS Data Products

THEMIS Science Data Analysis Software (Release Version Incremental v3.03)

1. GUI FBK data that appear for loading on sub widget.

2. thm_cal_scm bug fix from Ken.

3. Decouple display variable types in the 'Choose Data widget' from the valid data types in thm_load_*.

THEMIS Science Data Analysis Software (Bleeding Edge Distribution - post v3.02)

1. You can now plot phi-angular spectra of ESA in reduced mode (24x50) which is what we get in Fast

Survey, and be sure it is accurate for every probe. As before directional E-spectra are also possible (good

for timing). As before, see thm_crib_part_getspec.pro for details.

2. High-pass filter function.