TITLE: Schedule for Release/Baselineof Level II/III Requirements Documents	RFA CODE:  11

REQUESTED BY:  B. Taylor

SPECIFIC REQUEST:  (1) Please provide the schedule for release/baseline of level II/III “requirements” documents, as keyed to instrument/probe/THEMIS PDR’s and CDR’s.  Specifically: ICD’s, PAIP’s, Verification Plan and Environmental Specification, Electrical Systems Specification, Contamination Control Plan(s), Systems Management Plan.

(2) Provide the schedule for closing all TBR’s and TBD’s contained in the Mission Requirements Document.

SUPPORTING RATIONALE: A thrust of the SRR is to ensure the level II requirements are complete and (reasonably accurate).  Several of the level II’s are TBR/TBD or refer to ICD’s, and various plans; however, we did not see these, nor do we know when they are planned to be available.

- RESPONSE (PRH):

| - Item | - Release |
| --- | --- |
| - ICD’s | - Mission PDR |
| - PAIP (Preliminary/Final) | - Mission PDR/CDR |
| - Verification Plan and Environmental Test Specification | - Mission CDR |
| - Electrical System Specification (Prelim/Final) | - Mission PDR/CDR |
| - Contamination Control Plan | - Mission PDR |
| - Magnetic Cleanliness Plan | - Mission PDR |
| - Electrostatic Cleanliness Plan | - Mission PDR |
| - Systems Engineering Management Plan | - Mission PDR |

All TBR’s and TBD’s in the Mission Requirements Document will be closed by Mission PDR.