TITLE: Assigning Responsibility for Assuring Requirements Compliance		RFA CODE:  9

REQUESTED BY:  B. Taylor

SPECIFIC REQUEST:  Provide the approach to be implemented that shows the responsibility for assuring requirements are met.  Define the means where the basic responsibility for completing the compliance is defined, the level/person responsible for ensuring the compliance, and the degree/responsibility for independent verification also.

SUPPORTING RATIONALE: There are clearly requirements that are so critical that multiple levels of assurance that the requirements has been satisfied must be established.

- RESPONSE

The process for requirements verification is provided in THM-SYS-006 Systems Engineering Management Plan (SEMP) Section 2.4 Requirement Verification.  Specifically, this section of the SEMP outlines the THEMIS verification process, which ensures all end-item hardware and software products meet program requirements. The Mission Systems Engineer (MSE) has the ultimate responsibility for ensuring that the verification program addresses all technical requirements stated in the MRD and associated requirements documents (ICDs, Control Plans, etc). The MRD contains the related following verification fields for each requirement:

| Attribute | Description |  |
| --- | --- | --- |
| Owner | Identify which individual is responsible for verifying this requirement |  |
| Status |  | TBD, TBR, Defined, Approved, Verified, Deleted |
| Verification method |  | Inspection / Analysis / Demonstration / Test : Description of type of test, if needed (i.e. a Verification Requirement) |
| Verification Procedure |  | Procedure in which the requirement is verified |
| Verification Result |  | Summarizes verification results |

The Owner is the individual(s) responsible for verifying the requirement.  In the MRD, this field includes the Subsystem or Cognizant Engineer, and the Probe/Instrument Systems Engineer depending on the level of the requirement. Additional independent verification, if required, is captured in a sign-off of the appropriate personnel (for example a Safety representative) on the cover of the Verification Procedure.  The MSE has ownership of the Status Field where a requirement is marked as verified after a review of the Verification Results.