## Slide 1: Project Overview
Peter R. Harvey
Project Manager
Education: Masters in Information and Computer Science, University of California
Specialization: Software FTA
Space Experience: 29 years
Projects: ISEE-1 Electric Fields, ISEE-3 3D Particles, ISEE-3 X-ray, Firewheel, CRRES 701-14, RACOON 86 & 87, Polar EFI, Cluster I & II EFW, FAST IDPU, HESSI, SNAP.
Disciplines: Project Management, Systems Engineering, Digital Electronics, Analog Electronics, Flight Software, Ground Support

## Slide 2: Project Overview
Agenda
  Science Overview
  Mission Overview
  Programmatic Overview
  Organization
  Summary

## Slide 3: Science Overview
Science Overview
  Purpose
    To understand the onset and macroscale (1-10 Re) evolution of magnetospheric substorms.
  Capabilities
    Will provide the first measurements of substorm starting location
    Will provide the first measurements of substorm evolution
  Collaborating Institutions
University of California (UCB, UCLA) Swales Aerospace Inc. (SAI) Goddard Space Flight Center (GSFC) University of Colorado (LASP) Technical University of Braunschweig (TU-BS) Institut fur Weltraumforschung der OAW (IWF) CETP | CESR European Space Agency/ESTEC University of Calgary University of Alberta NOAA University of Saint Petersburg Tokyo Institute of Technology

## Slide 4: Mission Overview
Mission Overview
  Launch
    Vehicle: Delta II, Eastern Range
    Injection: 1.1 x 12 Re, 9 degrees inclination
    Date: August 2006 (+/- 2 months)
  Space Segment
    Spacecraft: 5 Spinning probes with fuel for orbit/attitude adjust
    Orbit Period(s): 1, 2 and 4 days
    Orientation: Ecliptic normal
  Ground Segment
    Observatories: 20 Northern stations for All Sky Imaging and Mag Field
  Operations
    Phases: I&T, L&EO (2 mo), Campaigns (Dec-Mar), Deorbit
    Lifetime: 2 years

## Slide 5: Key Programmatic Aspects
Programmatic Overview
  PI Mode
    PI Team Provides Space, Ground, Data Segments
    PI Team Provides Cost, Schedule, Performance Assurance Management
    PI Team Provides Education/Public Outreach
  Cost and Schedule Caps
    Single Cost Cap for the Mission
    Launch no later than March 2007
  Performance Assurance
    MIDEX Quality Requirements
  Implementation Strategy
    Use Heritage Instrumentation
    Coordinate Common Buy Parts
    Keep Probe/Probe Carrier Simple and Robust

## Slide 6: Organization
Explorers Office
Mission Mgr
U.Colo/LASP
Bob Ergun
TU-BS
Uli Auster
ESTEC
Philippe Escoubet
Swales Aerospace
Mike Cully
THEMIS Organization Chart
Subcontracts/Agreements
Phases BCD
U.C. Berkeley
Vassilis Angelopoulos, PI
Peter Harvey, PM
KSC
Mission Integ Mgr
CETP
Bertrand
de la Porte
GSFC/GNCD
Karen Richon
UCLA
Joe Means
Univ of Calgary
Eric Donovan
Univ of Alberta
J. Samson
IWF
Werner Magnes

## Slide 7: Summary
Summary
  Significant Scientific Interest
    Substantial International Collaboration and Cooperation
  Experienced Management
    PI mode projects (HESSI, IMAGE)
    Small spacecraft developments (Firewheel, FAST, HESSI)
  Experienced Systems Engineering
    Designing systems end-to-end (EUVE, FAST, HESSI, CHIPS)
  Engineering Interest in Constellation
    Understand how important this is to future NASA missions
  Experienced Instrument Teams
    International projects (Firewheel, CLUSTER, HESSI)
  Experienced Spacecraft Partner
    Following successful EO-1, ready for THEMIS.