SMEX FAST

SPACECRAFT COMPREHENSIVE TEST PLAN

FAST-TEV-034

David Everett

October 12, 1993

This test checks as much as possible on the fully integrated spacecraft.

The comprehensive test is a compilation of subsystem long functional tests.  The comprehensive test script will call out specific subsystem STOL procedures.  The subsystem leads are responsible for creating their own long functional tests:

ACS--Mary Walker

Antenna-Ken Hersey

C&DH--Tim Gruner

Instruments--Henry Heetderks

Power--Tom Spitzer

Pyro--Tim Gruner

RF--Haydee Maldonado

The long functional tests should check all major functions which are testable without disconnecting harness.  Proper operation of all commands and telemetry should be verified.  The electrical system engineer will help the subsystem leads define functions to be tested.  The ACS, C&DH, and Power functionals will each take more than one day to complete.